**Sprint Backlog**

**Sprint 1 (Foundation & Customer Booking Flow)**

Focus: Event browsing, customization, booking, and feedback (Customer side)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Story ID** | **Story Title** | **Priority** | **Tasks** | **Estimate** |
| CUS-01 | Browse Event Types | High | - Design UI for event types- Implement category/sub-category model- Display event options in UI | 3 |
| CUS-02 | Customize Décor | High | - Build décor customization form (themes, flowers, seating)- Save décor selections to DB- Connect with preview module | 5 |
| CUS-03 | Select Catering Options | High | - Create catering menu (breakfast/lunch/dinner/hi-tea)- Allow multiple dish selection- Link to pricing | 5 |
| CUS-04 | Add Event Add-ons | Medium | - Add optional services table (music, cake, photo)- UI to select add-ons- Update booking total | 4 |
| CUS-05 | Select Event Date & Venue | High | - Implement calendar picker- Venue input field- Save schedule in booking DB | 3 |
| CUS-06 | Preview Event Plan | High | - Combine décor, catering, add-ons into summary- Display pricing breakdown- Add confirm button | 4 |
| CUS-07 | Secure Online Payment | High | - Integrate payment gateway (e.g., Stripe/PayPal)- Add validation- Encrypt payment details | 5 |
| CUS-08 | Receive Booking Confirmation | High | - Generate invoice- Send email/SMS confirmation- Store booking record in DB | 2 |
| CUS-10 | Provide Feedback | Medium | - Feedback form UI- Store ratings/reviews in DB- Display feedback on event page | 3 |